Date____2/19/16________

# of test cases created:

0

# of test cases performed:

0

What I learned:

How to create loops and successful launching of scripts even after computer restarts. Writing code which includes documentation while running tests.

Other :

Continued writing scripts using eggplant focusing on a better way to capture images and allowing the software to locate desktop images even when they have been relocated so that computer restarts are no longer a problem. Created some loops for repetitive testing on aa opening the app, going online then offline and closing the app which is useful for many software testing applications. While doing this aa failed to discover the transcend box. Using the eggplant documentation we were able to determine the time frame and recreate this problem.  Traced this failure using a serial  data port and sent the file copies to Mike @ nxc systems(working with us on transcend development).

Attended a transcend mtg where Mike said that he almost has what he needs to find this failure and thinks it might be a memory leak. He sent more software to try and advised me to run a preset script recalling presets to see if the failure shows up. We now have that software running while looping a script, more details to follow on this.

Attended a design validation mtg to discuss team issues. Need to setup a team meeting for next week with DJ and Nick, we are getting closer to this trial date expiration which is Feb 25.

Sent more e-mails to the eggplant support group to learn how to collect results and provide pass/fail ratios while tests are being run. Trying to write code that will include test detail including a pass/fail rate run each test has been performed. They can help with this.

Connected and ran audio through the venu dante 360 box using an 806 for transmitting the signal. After receiving an e-mail to update the box,removed the box from its rack, removed the lid and gave the box to Kevin to have the rework John wanted made to it and then powered it again. Need to reconnect and audio through it for more testing.

Obtained a cd rom from customer support that has Cubase v  le5 software on it. Need to get with Del to find out if the best place to load this daw and test is with a virtual machine or to just load it into the corporate side.